**1) Sprint Planning**

|  |  |
| --- | --- |
| **Members** | **Roles** |
| Jose Murillo | SCRUM Master |
| Cindy Bohorquez | Developer |
| Mary Silvestre de la Cruz | Developer |

After all the problems behind the plataform, the first meeting of the proyect was done on June 2nd of 2022, the objectives for the first Sprint with start date of June 6 until June 23rd were stablished.

* Review the past proyect done in the second semester of 2021 by the group “The Riders” in Software Engineering i
* Review the actual state of the application in order to find any improvement that can be made in terms of desing, also check for any bugs or errors in the app done by the previous developers.
* Test the app in Android mobile phones to check if the dimensions are correct or needed to be reajusted, also test the front end and backend of the app in pc and check if they connect correctly
* If it is possible improve the current desing done by the past developers to match with the past prototypes done by “The Riders”

**1.2) Sprint Backlog**

Due to the group being only consisted by 3 people, and after meeting with the client, it was decided that we are going to focus on just this user stories to conform the backlog of the recent Sprint

1. **Como usuario no registrado quiero registrarme dentro de la aplicación, para tener acceso a las funciones de un usuario registrado**

**Criterios de Aceptación:**

* Se debe llenar por completo el formulario de inscripción
* La contraseña debe ser de 8 dígitos con Mayúsculas y caracteres especiales
* No puede repetirse el mismo nombre de usuario
* Solo el correo será necesario, el número de teléfono es opcional

1. **Como Usuario registrado quiero escribir reseñas de los locales visitados o que me ofrecieron un servicio, para darme a conocer como influencer**

**Criterios de Aceptación:**

* La reseña no puede pasar de 250 palabras
* No debe incluir contenido ofensivo
* Se debe de haber realizado como mínimo una compra al local establecido.
* Que al momento de querer escribir otra reseña el botón se vuelva activar después de un plazo de 24 horas

These user stories were previously defined by “The Riders” on Software Engineering I in 2021, they have been adapted and changed to meet the client expectations and for a better understandment of the proyect, for the Front end of the Project the programmin language will be Flutter, and to test the app will be using Visual Studio Code and Android Studio, for the Back End of the project, NodeJs will be used alongside Amazon’s AWS and MySql or the migrations of the database and connections with the Front End

**3.3) Roles Definition**

In order to meet the Product Owner Expectations we decided to divide the work between the members of the group in the following way:

* Jose Murillo works on the front end organizing and navigating through the scenes, also will take care of the validations for the messages but also helping with backend
* Cindy Bohorquez: Will work on front end in terms of designing the app and making tests on both mobile and PC to ensure the optimization of the application
* Mary Silvestre will work on the backend of the app configuring the database for both Sellers and Buyers using AWS and will also help on front end

NOTE: Due to the students only being 3 , despite their assigned roles they will also help on both front and back end of the app for a faster and better deployment.